## Slide 1: Finova
A personal Finance Management App that helps you grow.

## Slide 2: The Team
Akhlak Hossain Jim
2022-3-60-057
Department of CSE

## Slide 3: Instructor
Dr. Shamim H Ripon
Professor
Department of CSE

## Slide 4: Table of Contents
Project Features/Functionalities
Lab Works Overview
Assignment Overview
Case Study Overview
Project Demonstration
Conclusion
Project Screenshots (Appendix)

## Slide 5: Project Features/Functionalities

## Slide 6: Core Features
Supports Multi-currency
Income Management
Shopping List Integration
Analytics Dashboard
Cultural Finance Modules

## Slide 7: LAB WORKS
Enhance your Personal Finance.

## Slide 8
CPM Diagram
Activity | Sudo Name | Predecessor | Duration
SDE | A | - | 1
Core UI/Frontend | B | A | 7
Core Navigation Structure | C | B | 1
Core Backend Setup | D | A | 2
Frontend Backend Integration | E | C, D | 3
Alpha Build & Upload | F | E | 2
Fix Bugs & Beta Deploy | G | F | 16
Final Fixes & Stable Version | H | G | 5

## Slide 9
CPM Diagram
Activity | Sudo Name | Predecessor | Duration
SDE | A | - | 1
Core UI/Frontend | B | A | 7
Core Navigation Structure | C | B | 1
Core Backend Setup | D | A | 2
Frontend Backend Integration | E | C, D | 3
Alpha Build & Upload | F | E | 2
Fix Bugs & Beta Deploy | G | F | 16
Final Fixes & Stable Version | H | G | 5

## Slide 10
CPM Diagram with Critical Path

## Slide 11
Use Case Diagram

## Slide 12
Use Case Diagram

## Slide 13
Class Diagram

## Slide 14
Class Diagram

## Slide 15: ASSIGNMENT
Enhance your Personal Finance.

## Slide 16: Project Requirement and Planning (Stakeholders & Actors)
Primary Users: Individual professionals, families, financial managers
Development Team
Technical Partners
Beta Testers

## Slide 17: Project Requirement and Planning (Resource Management)
Human Resources: Solo Developer
Technical Resources: VS Code, React-Native, Supabase, Github
Financial Resources: Self-funded
Timeline

## Slide 18: Project Requirement and Planning (Risk Management)
Technical Risks: Performance on older devices, Supabase Scaling
Business Risks: Market Adoption & Competition
Development Risks: Solo development bandwidth and Future Scopes
Mitigation: MVP Approach

## Slide 19: Project Requirement and Planning (Quality Management)
Code Quality: Typescript, & ESLint Standards
UX: Beta testing cycle, & feedbacks
Performance: React-Native/Expo Monitoring updates
Security: Encrypted data with, Authentication & Authorisations

## Slide 20
CPM Diagram
App/Project | Features | Strengths | Limitations
Pocket Money Manager | Budget alerts, offline use | Simple, offline | No analytics, limited export
MyMoney Pro | Expense tracking, multi-category | Local support | Basic UX, poor analytics
Mint | Auto sync, budget, analytics | Rich features | Not local, card-based only
PocketGuard | AI spend optimization | Personalized tips | No cultural adaptation
Goodbudget | Manual envelopes, sync | User control | No bank integration, manual

## Slide 21: Project Demonstration
Enhance your Personal Finance.

## Slide 22: Conclusion
Detailed project planning and requirement gathering ensure the development of a reliable, culturally-sensitive finance management app.
Emphasis on risk management, quality assurance, and user-centered design supports timely delivery and high user satisfaction.
Finova aims to empower users in diverse cultural contexts to build healthier financial habits and achieve financial wellness.

## Slide 23: Thank you
I would love to answer any Questions.